# Exercise: Build Your Custom Implementation Plan

Based on your organization's current maturity level, use this template to develop a phased implementation plan for enhancing security integration:

Phase 1 (0-6 months):

1.	Prioritized Initiatives:

- List 3-5 specific initiatives that address your most significant integration gaps

- For each initiative, note the expected outcomes and metrics for measuring success

- Identify dependencies and prerequisites for each initiative

2.	Resource Requirements:

- Personnel (internal staff time, potential new roles, external support)

- Technology investments

- Training and education needs

- Executive time and attention

3.	Communication Strategy:

- Key stakeholders who need to be informed or involved

- Messages tailored to different stakeholder groups

- Communication channels and frequency

- Approach for collecting and addressing feedback

Phase 2 (7-12 months): [Repeat the structure above for initiatives planned for this timeframe]

Phase 3 (13-24 months): [Repeat the structure above for longer-term initiatives]

Prioritization Matrix: Create a simple matrix to evaluate potential initiatives based on:

- Business value (high/medium/low)

- Security impact (high/medium/low)

- Implementation difficulty (high/medium/low)

- Dependencies on other initiatives (many/few/none)

Populate this matrix with your identified initiatives to help determine sequencing and priority. Focus first on high-value, high-impact initiatives with low difficulty and few dependencies.

Key Success Factors:

- Executive sponsorship strategy

- Change management approach

- Risk management for the integration program itself

- Feedback mechanisms for continuous adjustment

This implementation plan should be a living document, regularly reviewed and updated as you progress through your integration journey and as business and security conditions evolve.